|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| 16/02/13 Notesie Meeting Minutes | | | | |  |
|  |
|  |
| Meeting called by | | Alex Jones | | |  |
| Attendees | | Alex Jones, Tom Osborne | | |  |
|  | | | | |  |
| Agenda topics | | | | |  |
|  | | | | |  |
| Discussion | Task 2 – produce an interim review presentation | | | |  |
| Conclusion | Discuss tasks and produce presentation | | | |  |
| AJ followed on from previous meeting. All work to be completed is still being worked on and will be completed on time according to deadline.  TO discussed UI and UX and mentioned a good understanding needed to be acquired in to order to understand what the application needs to look and feel like in order to achieve objectives and be successful.  TO mentions that a test plan needs to be created in preparation for testing once the application has been developed. | | | | |  |
|  | | | | |  |
| Action items | | | Person responsible | Deadline |  |
| Finish interim review presentation | | | Tom Osborne  Alex Jones | 22/02/13 |  |
| Research into UI and UX | | | Tom Osborne | 20/02/13 |  |
| Create test plan | | | Tom Osborne | 20/02/13 |