|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| 23/02/13 Notesie Meeting Minutes | | | | |  |
|  |
|  |
| Meeting called by | | Alex Jones | | |  |
| Attendees | | Alex Jones, Tom Osborne | | |  |
|  | | | | |  |
| Agenda topics | | | | |  |
|  | | | | |  |
| Discussion | Design User Interface and Database Structure | | | |  |
| Conclusion | Discuss tasks and produce presentation | | | |  |
| Following the tutorial with SS, database structure needs to be created  TO states that UI for application needs to be developed including Photoshop mock up.  AJ suggests that Ruby on Rails needs to be learnt in order to develop the application and lessons can be taken online in order to gain knowledge required | | | | |  |
|  | | | | |  |
| Action items | | | Person responsible | Deadline |  |
| Create database structure for application | | | Tom Osborne  Alex Jones | 01/03/13 |  |
| Create mock up and final UI design | | | Tom Osborne | 01/03/13 |  |
| Learn Ruby and start on the creation of the App | | | Alex Jones | 29/03/13 |